CAPSTONE PROJECT
IMPLEMENTATION HELPER

A step-by-step guide from project idea to repository submission

| Document Information | Details |
| --- | --- |
| Purpose | To guide students through planning, building, evaluating, deploying, documenting, and submitting an individual AI/ML Capstone Project. |
| Audience | Students completing Module 8: Capstone Project and Deployment |
| Authors | Nikita Terentev and Saidazam Saidov |
| Date Created | 18 July 2026 |
| Version | 1.0 |

Core rule Build the simplest complete system that works end-to-end. A well-tested baseline with a working API and clear documentation is stronger than an unfinished complex model.

# Contents

1. How to Use This Helper

2. Capstone Project Requirements at a Glance

3. Recommended 10-Day Plan

4. Phase-by-Phase Implementation Guide

5. Dataset Sources and Selection Guide

6. Tools and Official Resources

7. Quick Reference: Metrics by Task Type

8. Recommended Repository Structure

9. Final Quality Checks and LMS Submission

10. Frequently Asked Questions (FAQ)

How this document is organized Each implementation phase contains five parts: goal, required actions, expected output, useful tools, and common mistakes with prevention steps.

# 1. How to Use This Helper

Do not try to complete the entire project in one notebook session. Work through the phases in order and do not move forward until the exit criteria for the current phase are satisfied.

Read the grading criteria before choosing the idea or dataset.

Create the repository on the first day and commit progress regularly.

Keep the test set untouched until the final evaluation.

Build a baseline before tuning a complex model.

Start the deployment work early. Do not leave the API, Docker, README, and testing for the last day.

Ask mentors about scope, data legality, or technical blockers before they become large problems.

# 2. Capstone Project Requirements at a Glance

| Area | Minimum expected result |
| --- | --- |
| Project format | Individual project completed through either the Individual Project Track or one of the 10 Field-Based Scenario options. |
| Problem | A clear real-world problem with a defined user, ML task, input, output, scope, and measurable success criterion. |
| Data | A relevant real-world dataset with documented source, usage conditions, structure, and limitations. |
| Model | A model trained or fine-tuned by the student. An external AI API alone is not a capstone model. |
| Experiments | A baseline, at least two meaningful modeling approaches, and several documented experiment runs. |
| Evaluation | Task-appropriate metrics on unseen data, comparison with baseline, and error analysis. |
| System | A working raw-input-to-prediction pipeline with an API or approved inference interface. |
| Deployment | A Dockerized or otherwise approved reproducible environment. |
| Documentation | A complete README, dependency file, dataset reference, methods, results, limitations, and run instructions. |
| Submission | One PDF or DOCX submission file uploaded to LMS with project details and the repository URL. |

Important The electronic LMS submission does not require the presentation file. The student must still attend the final defense and demonstrate the project according to mentor instructions.

# 3. Recommended 10-Day Plan

| Day | Main objective | Required checkpoint |
| --- | --- | --- |
| 1 | Choose track, define problem, create repository | Approved scope and initial README |
| 2 | Acquire data and perform data audit | Dataset selected, source documented, basic EDA complete |
| 3 | Preprocess data and create split strategy | Leakage-safe preprocessing plan and train/validation/test split |
| 4 | Build baseline and first MLflow runs | Baseline recorded and first comparison model trained |
| 5 | Run experiments and select final model | 3-5 runs documented; final model selected |
| 6 | Evaluate model and analyze errors | Final unseen-data metrics and error analysis complete |
| 7 | Build inference pipeline and Flask API | /health and /predict work locally |
| 8 | Dockerize and test from clean environment | Container builds and predicts successfully |
| 9 | Complete README, limitations, and repository cleanup | Another person can follow the instructions |
| 10 | Final QA, LMS submission file, and defense preparation | Repository frozen; LMS file ready; demo rehearsed |

Do not follow the timeline mechanically If the project uses images, text, large pretrained models, or restricted data, some phases may require more time. The order of the phases should still remain the same.

# 4. Phase-by-Phase Implementation Guide

The phases below describe the recommended order of work. A phase is complete only when its exit criteria are satisfied.

## Phase 1: Select the Track and Control the Scope

Suggested time: 2-4 hours

Goal: Choose a realistic project that can be completed, evaluated, deployed, and explained within the available time.

### What to do

Choose the Individual Project Track or one of the 10 Field-Based Scenario options.

Write the smallest useful version of the project. Separate must-have functions from optional ideas.

Confirm that suitable data can legally be accessed before committing to the idea.

Identify the expected final user and the decision or action supported by the model.

Get mentor approval for an original project idea before implementation.

### Expected outputs

Selected track

One-paragraph project concept

Must-have scope and explicit non-goals

Initial data-source candidates

### Useful tools

Course rubric and scenario brief

Google Docs or Markdown for the Project Brief

GitHub Issues or a simple checklist for scope

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Choosing the most impressive idea instead of a feasible one | Reduce the project to one model task, one primary dataset, one prediction flow, and one working interface. |
| Starting implementation before checking data availability | Find and inspect candidate data first. Confirm format, labels, license, and size. |
| Adding frontend, mobile, chatbot, and cloud features immediately | Treat those as optional extensions after the core ML pipeline works. |
| Changing project direction repeatedly | Freeze the approved problem and maintain a short list of controlled changes. |

Exit criteria You can explain the problem, intended user, dataset candidates, exact ML output, and non-goals in under two minutes.

## Phase 2: Define the ML Problem and Success Criteria

Suggested time: 2-4 hours

Goal: Translate the real-world problem into a precise machine learning task.

### What to do

Define the business or user objective separately from the ML objective.

Specify the input, target or objective, and model output.

Choose the task type: classification, regression, clustering, anomaly detection, NLP, or computer vision.

Define one primary metric and supporting metrics.

Set a realistic success threshold and define how the prediction will be used.

Document assumptions, risks, and what the model will not do.

### Expected outputs

Problem statement

ML task definition

Input and output specification

Primary metric and threshold

Project scope

### Useful tools

Project Brief template

Scikit-learn metric documentation

Mentor review

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Writing "build an AI system" as the objective | State exactly what is predicted, for whom, and what action follows. |
| Choosing accuracy automatically | Select metrics based on error costs and class balance. |
| Using a target that will not exist at prediction time | Verify that every input feature is available when the real prediction is made. |
| Defining success only after seeing model results | Set the threshold before final evaluation and explain its basis. |

Exit criteria The problem has a defined user, input, output, target or objective, task type, metric, threshold, and scope.

## Phase 3: Create the Repository and Working Environment

Suggested time: 1-3 hours

Goal: Create a clean, reproducible workspace before experimentation becomes difficult to organize.

### What to do

Create the repository and add README.md, .gitignore, and requirements.txt.

Create folders for data references, notebooks, source code, models, API, tests, reports, and submission materials.

Set up a Python environment and record package versions.

Create the initial commit and commit after meaningful changes.

Keep secrets in environment variables and never commit API keys or passwords.

### Expected outputs

Accessible repository

Initial README

Working environment

Dependency file

Clean folder structure

### Useful tools

Git and GitHub or GitLab

VS Code

Google Colab for training where useful

Python virtual environment

GitHub .gitignore templates

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Creating the repository at the end | Create it before data exploration and preserve meaningful history. |
| Uploading venv, cache, raw datasets, or secrets | Use .gitignore and check staged files before each commit. |
| Using absolute local paths | Use project-relative paths and configuration variables. |
| Not pinning package versions | Generate a tested requirements file after the project works. |

Exit criteria A mentor can open the repository, understand the intended structure, and see at least one meaningful commit.

## Phase 4: Find, Validate, and Document the Data

Suggested time: 3-8 hours

Goal: Select data that is relevant, legal to use, sufficiently documented, and technically manageable.

### What to do

Find candidate datasets from reputable sources.

Read the dataset description, license, terms of use, collection method, and known limitations.

Check the number of observations, target availability, file formats, missing values, class balance, language, image quality, and expected download size.

Confirm that the dataset actually represents the target population and project context.

Create data/README.md with source, download instructions, license, files, columns, target, and limitations.

Do not publish personal, confidential, credentialed, or restricted data in the repository.

### Expected outputs

Chosen dataset

Data source citation

License/usage note

Data dictionary or dataset card

Download instructions

### Useful tools

Kaggle Datasets

UCI Machine Learning Repository

Hugging Face Datasets

Google Dataset Search

Uzbekistan and Tashkent open-data portals

WHO, World Bank, or PhysioNet where relevant

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Choosing data only because it is large | Prioritize relevance, label quality, representativeness, and clear documentation. |
| Ignoring dataset license and privacy | Record usage conditions and remove or avoid restricted data. |
| Using a dataset with target leakage built into columns | Inspect feature meanings and acquisition time before training. |
| Downloading an extremely large dataset late | Check file size, memory needs, and training time before committing. |
| Assuming Kaggle data is automatically trustworthy | Read the source, provenance, update history, and user discussions. |

Exit criteria The dataset source, license, structure, target, limitations, and download process are documented and approved.

## Phase 5: Perform EDA and a Data Quality Audit

Suggested time: 3-6 hours

Goal: Understand the data before changing it or choosing a model.

### What to do

Inspect shape, data types, ranges, unique values, missingness, duplicates, and invalid records.

Visualize the target distribution and important feature distributions.

Check class balance, outliers, suspicious IDs, repeated entities, time ranges, and group structure.

Examine correlations or relationships without treating correlation as causation.

Write short observations after each important table or plot.

Create an issue log: problem, impact, proposed treatment, and final decision.

### Expected outputs

EDA notebook or report

Data-quality issue log

Initial feature list

Preprocessing decisions

### Useful tools

pandas

Matplotlib

Seaborn

Pandas Profiling or ydata-profiling as optional support

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Producing many plots without conclusions | Every plot must answer a question or justify a later decision. |
| Deleting outliers automatically | Investigate whether they are errors, rare valid cases, or critical examples. |
| Using the test set during EDA-driven tuning | Create and protect the final test split before repeated model decisions when practical. |
| Ignoring duplicate users or time order | Use group-aware or time-aware splits when observations are not independent. |

Exit criteria You can list the main data risks and explain how each will be handled.

## Phase 6: Design Preprocessing, Features, and Data Splits

Suggested time: 3-8 hours

Goal: Create a leakage-safe transformation process that is identical during training and inference.

### What to do

Split data according to the problem: random, stratified, group-based, or time-based.

Fit transformations only on training data.

Handle missing values, encoding, scaling, text processing, image resizing, or augmentation as required.

Create features that are available at prediction time and explain why they may help.

Use a Pipeline or reusable preprocessing function/class where possible.

Test preprocessing on a few raw examples and confirm the output schema.

### Expected outputs

Documented split strategy

Reusable preprocessing pipeline

Feature list

Schema or expected input format

### Useful tools

scikit-learn Pipeline and ColumnTransformer

pandas

TensorFlow preprocessing layers or tf.data

Hugging Face tokenizer/processor where appropriate

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Scaling or imputing before the split | Fit preprocessors on training data only. |
| Randomly splitting time-series or repeated-user data | Use time or group splits that match the real prediction setting. |
| Training and API preprocessing are different | Save and reuse the same pipeline or processor artifact. |
| Creating features from future information | Draw a timeline and verify when each feature becomes available. |
| Overengineering dozens of weak features | Start with a small defensible set and add features through experiments. |

Exit criteria A raw example can pass through the preprocessing pipeline without manual notebook-only steps.

## Phase 7: Build a Baseline

Suggested time: 1-4 hours

Goal: Create a simple reference point that proves the pipeline works and makes later improvements measurable.

### What to do

Choose a naive baseline and a simple model baseline.

Train with default or near-default parameters.

Record runtime, primary metric, supporting metrics, and model size where relevant.

Confirm that the result is better than a trivial strategy.

Use the baseline to detect broken labels, incorrect metrics, or preprocessing problems.

### Expected outputs

Naive baseline result

Simple model result

Initial confusion matrix or equivalent analysis

First MLflow run

### Useful tools

DummyClassifier or DummyRegressor

Logistic/Linear Regression

Small Decision Tree

Simple TF-IDF model for text

Small transfer-learning head for images where justified

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Skipping the baseline and starting with a transformer or deep network | Establish a simple reference first. |
| Treating default accuracy as proof of success | Compare against class balance and business-relevant metrics. |
| Changing multiple pipeline parts simultaneously | Change one major factor per experiment when possible. |
| Ignoring training and inference speed | Record practical costs as well as quality metrics. |

Exit criteria The entire data-to-metric pipeline runs once, the baseline is recorded, and the result is interpretable.

## Phase 8: Train Models and Track Experiments

Suggested time: 6-12 hours

Goal: Compare meaningful alternatives and select the final model using evidence rather than intuition.

### What to do

Train at least two meaningful model types or configurations.

Run several controlled experiments with documented parameters.

Log parameters, metrics, artifacts, code/version notes, and model outputs in MLflow or an equivalent structured record.

Tune only the validation process, not the test set.

Compare performance, stability, training time, inference time, model size, and deployment complexity.

Select the final candidate and explain the trade-off.

### Expected outputs

3-5 or more documented runs

Comparison table

Selected final model

Saved experiment artifacts

### Useful tools

MLflow Tracking

GridSearchCV or RandomizedSearchCV

Keras callbacks and TensorBoard where appropriate

Optuna as an optional advanced tool

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Logging only the best run | Log failed and weaker runs because they explain the decision process. |
| Tuning on the test set | Use validation or cross-validation and evaluate the test set once at the end. |
| Trying many models without a hypothesis | State what each experiment is testing. |
| Selecting the highest metric while ignoring latency or complexity | Use project requirements to choose the final trade-off. |
| Not setting random seeds | Use reproducible seeds and record them. |

Exit criteria The final model is selected from documented experiments and the selection can be defended with evidence.

## Phase 9: Evaluate the Final Model and Analyze Errors

Suggested time: 3-8 hours

Goal: Measure generalization honestly and understand where the system fails.

### What to do

Run the final evaluation on unseen test data.

Report the primary metric and task-appropriate supporting metrics.

Compare the final model with the baseline.

Analyze false positives, false negatives, large residuals, unstable clusters, or low-confidence cases.

Break results down by relevant slices such as class, region, language, image condition, time period, or user group where allowed.

Document edge cases, uncertainty, and situations where a human should review the output.

### Expected outputs

Final test metrics

Baseline comparison

Error-analysis examples

Failure-mode list

Final evaluation conclusion

### Useful tools

scikit-learn metrics

ConfusionMatrixDisplay

classification_report

precision-recall curves

Residual plots

SHAP or LIME as optional explanation tools

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Reporting one overall score only | Include per-class or slice-level analysis when relevant. |
| Hiding poor results | Explain why the result is limited and what would improve it. |
| Showing only easy successful examples | Include realistic failure examples. |
| Using accuracy for highly imbalanced data | Use precision, recall, F1, PR-AUC, or precision@k according to the task. |
| Changing the model after every test-set result | Freeze the test set and avoid repeated optimization against it. |

Exit criteria The final result is reported on unseen data, compared with baseline, and supported by concrete error analysis.

## Phase 10: Document Responsible AI, Privacy, and Limitations

Suggested time: 1-4 hours

Goal: Define how the model can be used safely and where it should not be trusted.

### What to do

Identify who may be harmed by incorrect predictions.

Check whether data underrepresents relevant groups, languages, regions, devices, or conditions.

Document privacy, consent, licensing, and data-retention concerns.

Define whether human review is required before action.

State prohibited or inappropriate use cases.

Document limitations in the README and final defense.

### Expected outputs

Responsible AI section

Bias and representativeness note

Privacy note

Human oversight plan

Limitations and non-use cases

### Useful tools

Dataset cards

Model cards

Slice-level metric analysis

SHAP/LIME where suitable

Simple risk register

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Writing generic statements such as "AI can be biased" | Tie each risk to this dataset, domain, and predicted decision. |
| Treating high accuracy as safety | Analyze consequences, uncertainty, and affected groups. |
| Publishing private or restricted records | Use approved public or de-identified data and follow access conditions. |
| Presenting a medical, financial, or government model as an autonomous decision-maker | State that the project is educational and requires qualified human review. |

Exit criteria The README clearly states risks, limitations, intended use, prohibited use, and required human oversight.

## Phase 11: Build the Inference Pipeline and API

Suggested time: 5-10 hours

Goal: Move from a notebook model to a reusable system that accepts raw input and returns a validated prediction.

### What to do

Save the model and all preprocessing artifacts.

Create one prediction function that accepts raw input and returns a structured result.

Build a Flask API with at least /health and /predict endpoints unless another interface is approved.

Validate required fields, types, ranges, file formats, or text length.

Return clear success and error responses.

Test valid, invalid, missing, and extreme inputs.

Keep training code separate from inference code.

### Expected outputs

Saved model/pipeline artifacts

Reusable prediction function

Working /health endpoint

Working /predict endpoint

Example request and response

Input validation

### Useful tools

Flask

joblib or framework-native save/load tools

Pydantic or manual validation as optional support

curl, Postman, or Python requests

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Copying notebook code directly into the API | Extract reusable preprocessing and prediction functions. |
| Loading the model on every request | Load artifacts once when the application starts. |
| Returning raw Python errors | Return clear JSON error messages and appropriate status codes. |
| API input does not match training format | Define and test an explicit input schema. |
| Different package versions change predictions | Pin tested dependency versions. |

Exit criteria A new raw input can be submitted outside the training notebook and receives a valid prediction or a clear validation error.

## Phase 12: Containerize, Test, and Reproduce the System

Suggested time: 4-8 hours

Goal: Prove that the project runs in a clean, portable environment.

### What to do

Create a Dockerfile using a suitable Python base image.

Install dependencies from the tested requirements file.

Copy only required files into the image and use .dockerignore.

Bind Flask to 0.0.0.0 inside the container.

Build the image and test /health and /predict from outside the container.

Test the documented setup from a clean folder or another machine/account if possible.

Add a backup demo plan such as saved requests, screenshots, or a short recording.

### Expected outputs

Working Dockerfile

Successful image build

Running container

External endpoint test

Reproduction notes

### Useful tools

Docker Desktop or Docker Engine

Docker Get Started documentation

curl or Postman

pytest as optional support

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| Dockerizing only on the final evening | Start after the local API works. |
| Copying huge datasets or caches into the image | Use .dockerignore and separate data acquisition. |
| Flask works locally but not in Docker | Use host=0.0.0.0 and expose/map the correct port. |
| Requirements contain packages that were never tested | Build from a clean environment and fix versions. |
| Relying on a cloud link as the only demo | Keep a local Docker demo and backup evidence. |

Exit criteria A clean environment can build the image, start the service, and obtain a prediction using the documented commands.

## Phase 13: Complete Documentation, Repository QA, LMS Submission, and Defense

Suggested time: 4-8 hours

Goal: Make the project understandable, reproducible, accessible to mentors, and ready for assessment.

### What to do

Complete README sections: problem, data, pipeline, models, experiments, metrics, installation, training, inference, examples, limitations, and author.

Confirm the main branch contains the final version and all links work.

Remove secrets, local paths, temporary files, duplicate notebooks, and unrelated files.

Check that large models or datasets have download instructions rather than broken repository links.

Prepare the LMS submission file with Full Name, Project Track, Project Title, Repository URL, Short Description, Deployment Link if available, and Access Instructions if needed.

Grant mentor access before the deadline if the repository is private.

Rehearse a short explanation and live demo. Prepare to explain any code, tool, model, or AI-generated assistance used.

### Expected outputs

Final repository

Complete README

Accessible main branch

LMS submission file

Working demo

Defense-ready explanation

### Useful tools

GitHub README preview

Fresh clone test

LMS submission template

curl/Postman

Academic integrity declaration

### Common mistakes and prevention

| Common mistake | How to prevent it |
| --- | --- |
| README says commands that do not work | Run every documented command from a fresh clone. |
| Repository is private and mentors cannot access it | Grant access before submitting. |
| Updating major project content after the LMS deadline | Freeze the assessed version and respect the official LMS timestamp. |
| Uploading the presentation instead of the required submission file | Upload one PDF/DOCX containing the project details and repository link. |
| Student cannot explain generated code | Review every part, cite assistance, and remove code you do not understand. |

Exit criteria A mentor can access the repository, reproduce the main workflow, understand the results, and verify the official LMS submission details.

# 5. Dataset Sources and Selection Guide

Use official, well-documented, or clearly licensed datasets whenever possible. The source must be cited in the repository, and the project must state any restrictions or limitations.

| Source | Best for | Important checks |
| --- | --- | --- |
| Kaggle Datasets | General tabular, retail, finance, text, image, and competition datasets | Read provenance, license, update history, file size, and discussions. Do not assume all uploads are authoritative. |
| UCI Machine Learning Repository | Classical tabular classification and regression projects | Check dataset description, feature meanings, missing values, and whether the task is too simple for the capstone. |
| Hugging Face Datasets | NLP, audio, computer vision, multilingual datasets | Read the dataset card, license, splits, languages, bias notes, and download size. |
| Google Dataset Search | Finding datasets hosted across many organizations | Verify the original publisher and license. Google indexes data but does not validate every dataset. |
| Uzbekistan Open Data / Tashkent Open Data | GovTech, regional statistics, transport, infrastructure, economy | Check update date, encoding, language, geography, missing periods, and whether a predictive target can be constructed responsibly. |
| World Bank Open Data | Economic, development, education, population, and country-level indicators | Check time frequency, country coverage, missing years, and whether there are enough independent observations. |
| WHO Data | Public-health indicators and aggregate health data | Use for educational analysis. Do not claim clinical validity from aggregate indicators. |
| PhysioNet | Medical signals and de-identified clinical research datasets | Some data require credentials or training. Follow access conditions; never republish restricted records. |

## Dataset sources by field

| Field | Good starting points | Typical project directions | Special caution |
| --- | --- | --- | --- |
| MedTech | WHO Data, PhysioNet, UCI, Kaggle with verified provenance | Risk classification, signal/image classification, resource forecasting, public-health trends | Do not present an educational model as a medical diagnosis system. Protect privacy and document clinical limitations. |
| EdTech | UCI, Kaggle, World Bank education indicators, open institutional datasets | Dropout risk, performance classification, engagement clustering, resource recommendation | Avoid sensitive personal profiling and explain fairness risks. |
| FinTech | UCI, Kaggle, synthetic or anonymized transaction datasets | Fraud detection, default risk, anomaly detection, customer behavior | Class imbalance, false positives, leakage, and financial harm require careful analysis. |
| GovTech | Uzbekistan Open Data, Tashkent Open Data, World Bank, official statistics | Demand forecasting, service categorization, infrastructure analysis, anomaly detection | Public decisions require transparency; avoid unsupported claims about individuals. |
| RetailTech | Kaggle, UCI Online Retail-type data, open e-commerce review datasets | Churn, demand prediction, segmentation, recommendations, sentiment analysis | Check time splits, duplicated customers, cold-start cases, and product leakage. |

## Dataset acceptance checklist

[ ] Can you clearly state who created or published the data?

[ ] Is the license or permission compatible with educational use?

[ ] Does the dataset contain enough usable examples for the chosen task?

[ ] Are the labels, target, or unsupervised objective meaningful?

[ ] Does the data represent the intended user population or context?

[ ] Can the files be processed with available hardware and within the deadline?

[ ] Are there privacy, credential, or redistribution restrictions?

[ ] Can another person obtain the same data using your instructions?

# 6. Tools and Official Resources

Use official documentation first. Blog posts and videos may help, but the official documentation should be the main technical reference.

## Data discovery and documentation

Kaggle Datasets - Browse open datasets and inspect descriptions, licenses, files, and discussions.

UCI Machine Learning Repository - Browse well-known machine learning datasets with task and feature information.

Hugging Face Datasets - Find NLP, audio, image, and multilingual datasets.

Hugging Face Dataset Cards - Understand dataset documentation, responsible use, and bias notes.

Google Dataset Search - Search for datasets published across the web.

Uzbekistan Open Data Portal information - Official information about the national open-data portal.

Tashkent Open Data - Open datasets from city departments and organizations.

World Bank Open Data - Global development indicators and country data.

WHO Data - Official public-health data collections.

PhysioNet Databases - Clinical and physiological research datasets with varying access policies.

## Model development and evaluation

Scikit-learn Getting Started - Core supervised and unsupervised ML workflows.

Scikit-learn Pipeline - Combine preprocessing and estimation in a reusable pipeline.

Train/Test Split - Official reference for random and stratified splitting.

Cross-Validation Guide - Evaluate estimator performance with cross-validation.

TensorFlow Tutorials - Official neural-network and deep-learning tutorials.

Hugging Face Transformers Documentation - Pretrained-model loading, fine-tuning, processing, and inference.

## Experiment tracking and deployment

MLflow Tracking Quickstart - Log parameters, metrics, models, and artifacts and inspect them in the MLflow UI.

Flask Quickstart - Build a small Python web API.

Docker Get Started - Build images and run containers.

Docker Flask Samples - Official Flask container examples and Compose references.

Postman Learning Center - Send and save API requests for testing.

## Repository and reproducibility

GitHub README Guide - Explain what the project does and how another person can use it.

GitHub .gitignore Guide - Exclude environments, caches, secrets, data files, and generated artifacts.

GitHub Large Files Guide - Understand repository file-size limits and large-file options.

GitHub Repository Best Practices - Repository security, secret scanning, and maintenance practices.

# 7. Quick Reference: Metrics by Task Type

| Task type | Primary metric candidates | Use when | Common trap |
| --- | --- | --- | --- |
| Balanced classification | Accuracy, macro F1 | Classes are reasonably balanced and errors have similar cost | Accuracy may hide weak minority-class performance. |
| Imbalanced classification | Recall, precision, F1, PR-AUC | Fraud, churn, medical screening, rare-event tasks | High accuracy can come from always predicting the majority class. |
| Multiclass classification | Macro F1, weighted F1, per-class recall | Several classes with unequal difficulty or frequency | Only reporting weighted metrics can hide rare-class failures. |
| Regression | MAE, RMSE, R-squared | Predicting a continuous number | R-squared alone does not show practical error size. |
| Clustering | Silhouette score, stability, interpretability | No target labels; goal is meaningful groups | A visually attractive plot is not sufficient evidence. |
| Anomaly detection | Precision@k, recall if labels exist, top-N review | Rare unusual cases ranked for investigation | A fixed contamination value can create misleading labels. |
| NLP classification | Macro F1, per-class precision/recall | Intent, sentiment, topic, moderation tasks | Text duplicates or near-duplicates can leak across splits. |
| Computer vision classification | Macro F1, per-class recall, confusion matrix | Image categories with different error costs | Random image splits may place near-identical images in train and test. |

# 8. Recommended Repository Structure

capstone-project/
├── README.md
├── requirements.txt
├── Dockerfile
├── .gitignore
├── data/
│   └── README.md
├── notebooks/
│   ├── 01_eda.ipynb
│   └── 02_experiments.ipynb
├── src/
│   ├── data.py
│   ├── preprocessing.py
│   ├── train.py
│   ├── evaluate.py
│   └── predict.py
├── models/
│   └── README.md
├── api/
│   └── app.py
├── tests/
├── reports/
│   ├── figures/
│   └── results.md
└── submission/
    └── submission_details.docx

Adjust the structure to the project The structure is a recommended starting point, not a compulsory architecture. Keep the repository simple, remove empty folders, and explain any important differences in the README.

# 9. Final Quality Checks and LMS Submission

## Fresh-clone test

Clone or download the repository into a new folder.

Create a clean environment and install dependencies using the documented command.

Obtain required data and model artifacts using the README instructions.

Start the API or application.

Send one valid and one invalid request.

Confirm that the output matches the documented examples.

## Required LMS submission file

Upload one PDF or DOCX file through the LMS. The file must contain:

Full Name

Project Track

Project Title

Repository URL

Short Project Description

Deployment Link, if available

Access Instructions, if required

Official timestamp The LMS upload timestamp is the official submission time. Repository access must already be granted. Substantial work added after the deadline may be identified through commit history.

## Final repository checklist

[ ] The repository URL works and mentors have access.

[ ] The final version is on the main branch.

[ ] README instructions were tested from a clean environment.

[ ] Dependencies and versions are listed.

[ ] The model and preprocessing artifacts can be loaded.

[ ] The final metrics and error analysis are included.

[ ] The Docker image builds and the API predicts.

[ ] No passwords, tokens, private data, local paths, or unnecessary files are committed.

[ ] Dataset and external code/model sources are acknowledged.

[ ] The student can explain all submitted code and technical choices.

# 10. Frequently Asked Questions (FAQ)

1. Do I need to invent a completely original idea?

No. You may choose an approved Field-Based Scenario. Originality of the topic is not graded. Quality of implementation, evaluation, documentation, and understanding is graded.

2. Do I need to implement an ML algorithm mathematically from scratch?

No. You may use scikit-learn, TensorFlow/Keras, Hugging Face, and other approved libraries. You must build the pipeline, train or fine-tune the model, evaluate it, deploy it, and explain your decisions.

3. What counts as my own model?

A model you train on your project data, a neural network you train, or a pretrained model you fine-tune or adapt through a trained head. Downloading a finished model and only running inference is not sufficient by itself.

4. Can I use a pretrained model?

Yes. Transfer learning and fine-tuning are allowed. Explain what was pretrained, what you changed, which layers or head were trained, and why this approach is appropriate.

5. Can I use ChatGPT, Copilot, Claude, or another AI coding assistant?

You may use AI tools for explanation, brainstorming, debugging, code suggestions, and documentation support, subject to mentor rules. You remain responsible for correctness, must acknowledge meaningful assistance, and must understand and defend every submitted part. Blindly submitting generated work is academic misconduct.

6. Can an external AI API be the main model?

No. An external hosted API may be an auxiliary component, but the capstone must include a model trained or fine-tuned by the student.

7. How much data do I need?

For standard tabular projects, 1,000 or more usable rows is a reasonable default target. Text, image, medical, time-series, and rare-event projects may require different amounts. Data quality and task suitability matter more than a single universal number; discuss exceptions with a mentor.

8. What if I cannot find a dataset for my original idea?

Change the scope, use a close proxy dataset, generate an approved synthetic dataset for a limited component, or choose a Field-Based Scenario. Do not build the project around unavailable data.

9. Can I combine several datasets?

Yes, but document each source, license, join key, time period, and assumptions. Confirm that the merge does not introduce leakage or invalid comparisons.

10. What is a baseline?

A simple reference result. It can be a majority-class predictor, mean prediction, Logistic Regression, small Decision Tree, TF-IDF model, or another simple method. The final model should be compared against it.

11. Why must I compare at least two approaches?

A comparison shows that the final model was selected using evidence rather than preference. The second approach does not need to be complex; it must be meaningful.

12. What if my final metric is low?

Do not hide or invent results. Check data quality, split strategy, target definition, imbalance, leakage, features, and metric choice. A modest but honest, reproducible system with strong analysis can still demonstrate good work.

13. Which evaluation metric should I use?

Choose the metric based on the task and consequences of errors. For imbalanced classification, accuracy is rarely enough. Explain why the selected metric matches the project objective.

14. What is data leakage?

Leakage occurs when training uses information that would not be available at real prediction time, or when test information influences preprocessing or model selection. It produces unrealistically strong results.

15. Do I need train, validation, and test sets?

Usually yes. Training fits the model, validation supports model selection, and test data provides the final unseen evaluation. Small datasets may use cross-validation plus a protected test set.

16. Can I use the test set several times to improve the model?

No. Repeated decisions based on test results turn the test set into a validation set. Use validation or cross-validation during development and keep final test evaluation limited.

17. Do I have to use MLflow?

The course expects experiment tracking. MLflow is the standard course tool. If an alternative is proposed, it must be approved and provide equivalent records of parameters, metrics, artifacts, and runs.

18. Is a notebook enough?

No. The project must move beyond a notebook into a reusable inference pipeline and a working API or approved interface, with reproducible setup instructions.

19. Do I have to use Flask?

Flask is the standard course tool. Another interface may be accepted only with mentor approval and must still provide a reproducible way to submit raw input and receive predictions.

20. Can I build a Streamlit interface?

Yes, as an optional user interface. It does not automatically replace the required API or deployment requirements unless mentors approve that architecture.

21. Do I have to use Docker?

Docker is part of the Module 8 learning outcomes and evaluation expectations. It is the standard way to prove the environment is reproducible.

22. What if my model file is too large for GitHub?

Do not force it into regular Git history. Provide a download script or approved external artifact link, document the checksum/version, or use an approved large-file solution. The README must make retrieval reproducible.

23. Can my repository be private?

Yes, but mentors must receive access before the submission deadline. An inaccessible repository may be treated as incomplete.

24. Can I update the repository after submitting in LMS?

Minor clarifications may be visible in history, but the LMS timestamp is official and substantial work added after the deadline may be treated as late. Freeze the assessed version before submission.

25. Do I need to upload the presentation to LMS?

No. The electronic submission is one PDF or DOCX file with project details and the repository link. Presentation materials may be requested separately for the final defense.

26. What exactly do I upload to LMS?

Upload the official submission template as PDF or DOCX. Include your full name, project track, project title, repository URL, short description, deployment link if available, and access instructions if needed.

27. What if the deployment link stops working?

The local or Dockerized version must still run from the repository. A cloud URL is useful but should not be the only way to demonstrate the project.

28. What if the live demo fails?

Troubleshoot briefly, then use a backup such as saved requests, screenshots, or a short recording. The repository must still contain a reproducible working version.

29. How do I know when the project is finished?

The project is finished when the repository passes the fresh-clone test, the model is evaluated on unseen data, the API and Docker flow work, the README is complete, the LMS file is ready, and you can explain every major decision.

Final reminder Your objective is not to prove that you can use the most advanced model. Your objective is to prove that you can define an ML problem, work with data responsibly, train and evaluate a model, deliver a working system, and explain the result honestly.